# ISTE 240 Project: Plana

Semester: 2255, 2026

Muhammad Arsalan: 403000286

Adham Khalifa: 418006637

Munzier Kashef: 761008741

Executive Summary:

This app assists teams with efficient event planning and organization, without the overwhelming clutter of group chats and long email threads. This app allows ease of communication between event planners and attendees through dedicated communication channels. Additionally, users are able to register for these events through a dashboard.

Project Scope:

The project will bring a web-based event manager platform for a variety of sized groups, for example university clubs, student groups, and small organizations. It will support event organizers in event planning from start to end.

Timeline:

Project will span approximately four months, with the initial planning phase/requirements taking approximately 2 weeks. Followed by designing backend and frontend functionalities which will last around 3 weeks. Implementation of backend functionalities will take another 4 weeks. 1 week break to avoid burnout, 2 weeks of frontend implementation. Add key features for 2 weeks. Finally, testing will conclude the project within another 2 weeks. Leading up to deployment.

UI/UX Decisions:

The application will be using a simple dashboard layout which will make event management and registration easier. Also, role-based views will be included to make sure users only see features that are related to their role. It will also be using responsive design principles to support different devices and screen sizes.

Key Features:

- Event Manager/Planner Dashboard.

- Attendees UI for tickets/registration or surveys.

Messaging/Collaboration Platform between Event Managers and Planners of different roles.

- Team role assignment for event managers.

- User Feedback.

User Interaction/Scenarios:

Event Managers sign-in and create a new event, they can then add other user accounts to different predefined/custom roles, for example, Accounting, Resources, Props, etc. Users of different roles can then be assigned tasks with different custom checkpoints. As the different event organizer teams/roles complete tasks and reach the checkpoints, the event manager can see progress in real-time. Every role/team will have their own dashboards with progress reports and dedicated communication channels for each task/obstacle. Event planners will be able to generate links to allow event attendees to register and give feedback.

Implementation details:

React with Vite for highly interactive UI, Our Spring Boot backend will be a REST API and React frontend can talk to it using the fetch API. For frontend styling, we can use Tailwind CSS.

Anticipated Challenges/Limitations/Mitigations:

- Hosting Resources

- OAuth Sign in